# Strategic Planning Meeting - January 2025

Date: January 5, 2025

Attendees: CEO, CTO, CFO, VP Sales, VP Engineering

# Key Decisions

1. Approved $500K budget for AI integration
2. Target: Launch mobile app by Q2
3. Hire 10 engineers in Q1
4. Expand to European market in Q3

# Action Items

- Alice (CTO): Finalize AI architecture by Jan 20
- Bob (VP Sales): Prepare Europe market analysis by Feb 1
- Eve (CFO): Secure Series B funding by March
- Charlie (VP Eng): Complete mobile app MVP by April 15

# Metrics to Track

- Monthly Recurring Revenue (MRR) target: $750K by June
- Customer Acquisition Cost (CAC): Reduce to < $5K
- Net Promoter Score (NPS): Improve to 60+